**ACTION ITEMS STATUS REPORT**

|  |  |
| --- | --- |
| **Report Date** | **Project Name** |
| **January 2023** | **Automated In-Plant Line Inspection Reporting System** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task, Actions Items, Milestones, Deliverables Overview** | | | | |
| **Task/Action Items / Milestones** | **Actions/ Solutions Performed** | **Status** | **Date Completed** | **% Complete** |
| * PDS Generator | Creating a page for generation of PDS | On progress | 01/16-30/2023 | 80 % |
| * PDS Generator presentation | Presentation to PIMD of what system is | Complete | 01/27/2023 | 100% |
| * Debugging of AIPLIRS | Testing and debugging AIPLIRS | On progress | 01/02-16/2023 | 80% |
| * Hosting of AIPLIRS | System aiplirs is uploaded on live | Complete | 01/30/2023 | 100% |

|  |  |
| --- | --- |
| **Version and Patch History** | |
| **Versions** | **Patch Updates Release** |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

|  |
| --- |
| Recommendations |
| * Generation of MIC, FADIR, STR * Update and Add multiple species upon updating Diseases |

|  |  |
| --- | --- |
| **Prepared by:**  **BAYOG, JUFREY NIÑO E.** | **Reviewed by:**  **MARIANNE JANE REPASO**  **Approved by:**  **DR. EASTER F. OBLENA** |