**ACTION ITEMS STATUS REPORT**

|  |  |
| --- | --- |
| **Report Date** | **Project Name** |
| **August 2022** | **Automated In-Plant Line Inspection Reporting System** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task, Actions Items, Milestones, Deliverables Overview** | | | | |
| **Task/Action Items / Milestones** | **Actions/ Solutions Performed** | **Status** | **Date Completed** | **% Complete** |
| * Daily Meeting for the comments | * Applying the changes | On progress | 08/01-15/2022 | 50 % |
| * POSMD account | * Changes based on the comments | On progress | 08/01-15/2022 | 80 % |
| * POSMS Account | * Changes based on the comments | On progress | 08/01-15/2022 | 70 % |
| * MIO Account | * Changes based on the comments | Completed | 08/01- 15/2022 | 100% |
| * ME Account | * Changes based on the comments | On progress | 08/01-15/2022 | 75% |

|  |  |
| --- | --- |
| **Version and Patch History** | |
| **Versions** | **Patch Updates Release** |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

|  |
| --- |
| Additional Comments |
| * Edit Multiple species 1 and another species the same with add AM/ PM thick box * Printable MMIR * Disease alert |
| Recommendations |
| * Other column not filtering from code -> disease * Species must have select / deselect all function * Duplicated input multiple species * Gallery view for the documentary requirements |

|  |  |
| --- | --- |
| **Prepared by:**  **BAYOG, JUFREY NIÑO E.**  **Noted by:**  **DR. JANUARY M. NONES** | **Reviewed by:**  **MARIANNE JANE REPASO**  **Approved by:**  **DR. EASTER F. OBLENA** |