**ACTION ITEMS STATUS REPORT**

|  |  |
| --- | --- |
| **Report Date** | **Project Name** |
| **September 2022** | **Automated In-Plant Line Inspection Reporting System** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task, Actions Items, Milestones, Deliverables Overview** | | | | |
| **Task/Action Items / Milestones** | **Actions/ Solutions Performed** | **Status** | **Date Completed** | **% Complete** |
| * POSMD account | * Changes based on the comments   (See attachment) | On progress | 09/16-27/2022 | 80 % |
| * POSMS Account | * Changes based on the comments   (See attachment) | On progress | 09/16-27/2022 | 70 % |
| * MIO Account | * Changes based on the comments   (See attachment) | Completed | 09/16-27/2022 | 100% |
| * ME Account | * Changes based on the comments   (See attachment) | On progress | 09/16-27/2022 | 75% |
| * Meeting with the project manager, development team and process owner | * Updates and discussion for the preparation for the MSCW AIPLIRS Soft launch | On progress | September 27, 2022 | 75% |

|  |  |
| --- | --- |
| **Version and Patch History** | |
| **Versions** | **Patch Updates Release** |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

|  |
| --- |
| Recommendations |
| * Generation of MIC, FADIR, STR * Update and Add multiple species upon updating Diseases |

|  |  |
| --- | --- |
| **Prepared by:**  **BAYOG, JUFREY NIÑO E.**  **Approved by:**  **DR. EASTER F. OBLENA** | **Reviewed by:**  **MARIANNE JANE REPASO** |