**Planning, Data Gathering**

**January – February**

Planning: Discussion with the process owner of what project to be created, and discussion for the manual process

Data Gathering: Conduct interview in every personnel for the process or clarification for the manual process to be automate, and checking the current system develop by third party DAI

**February 1, 2022**

Discussion for the budget requirement for AIPLIRS

**February 28, 2022**

Presentation for the restructured AIPLIRS including the process, Database Management, Work Breakdown structure, User roles

**March 1, 2022**

Creating a prototype for the system

**March 28, 2022**

Meeting and presentation of current AIPLIRS develop by DAI to the BAI personnel

**May 5, 2022**

Meeting and presentation for the Developed and updates

**June 1, 2022**

Meeting and presentation for the Developed and updates

**July 1, 2022**

Meeting and presentation for the Developed and updates

**July 4- 8, 2022**

Simulation of the system

**July 20, 2022**

Meeting and presentation for the Developed and updates

**July 28-29, 2022**

Meeting and presentation for the Developed and updates

**SYSTEM PATCH**

**March 1, 2022**

**April 7, 2022**

**April 30, 2022**

**June 30, 2022**

**July 15, 2022**

**July 22, 2022**