**NATIONAL MEAT INSPECTION SERVICE**

**Division:** POSMD

Form C: NEW or EXPANDED ACTIVITY

|  |  |
| --- | --- |
| 1. Proposal / Project Name: | Automation of In-Plant Inspection Reporting System (AIPLIRS) and Digitization of Meat Inspection Certificate (MIC) |
| 1. Total Proposal Cost: | 10,882,000.00 |
| 1. Description: | To establishment an automated In-Plant Inspection Reporting System and Electronic Issuance of Meat Inspection of Certificate (MIC) |
| 1. Purpose: | The projects aim to   1. Adopt an automated reporting system that will strengthen the slaughter and condemnation data collection to ensure a valid, timely and reliable reporting system 2. Ensure consumer protection and traceability through digitization of Meat Inspection Certificates. |
| 1. Implementing Period: | 2022 – 2024 |
| 1. Location of Implementation: | NMIS Central Office and RTOC’s |
| 1. For Multi-Year Project:    1. PAP Attribution by Expenses class   1st Year   1. Procurement of ICT Equipment for the accredited Meat Establishment (AAA) (*46pcs*) 2,300,000.00 2. Hosting Storage Equipment. . 100,000.00 3. System Design / Development Tools 500,000.00 4. ICT Software (*46pcs*) 782,000.00   2nd Year   1. Hosting Storage Equipment. 100,000.00 2. System Design / Development Tools 300,000.00   3rd Year   1. Hosting Storage Equipment. 100,000.00 2. System Design / Development Tools 200,000.00    1. Physical Accomplishment & Targets (by Activity)   1st Year   1. Meeting Expenses / Travelling expenses 500,000.00 2. Trainings / Orientation (Pilot Areas) 3. Pilot testing in selected areas 4. Project monitoring and evaluation activities 5. Nationwide orientation and public information campaign   2nd Year   1. Meeting Expenses / Travelling expenses 500,000.00 2. Trainings / Orientation (Pilot Areas) 1,500,000.00 3. Pilot testing in selected areas 4. Project monitoring and evaluation activities 5. Nationwide orientation and public information campaign   3rd Year   1. Meeting Expenses / Travelling expenses 500,000.00 2. Trainings / Orientation (Pilot Areas) 3. Pilot testing in selected areas 2,000,000.00 4. Project monitoring and evaluation activities 750,000.00 5. Nationwide orientation and public information campaign 750,000.00   Total Cost:  **10,882,000.00** | |

|  |  |
| --- | --- |
| Prepared by:  Jufrey Niño E. Bayog  *Name and Signature*  **Computer Programmer I** | Approved by:  Marianne Jane V. Repaso  *Name and Signature*  **IT Officer I** |