ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| December 2022 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - PACS Presentation | Presents the AIPLIRS at the Boy scout of the Philippines with POSMS participants and conducts technical support | Completed | 12/13-15/2022 | 100 % |
| - Debugging | Coding the remaining ticket depends on the AIPLIRS BUG LOG | On progress | 12/01-20/2022 | 70 % |
| - User’s Manual | Create a user’s manual preparation for the system implementation | On progress | 12/01-20/2022 | 20% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

#### Recommendations

- Generation of MIC, FADIR, STR - Update and Add multiple species upon updating Diseases

| Prepared by: BAYOG, JUFREY NIÑO E. | Reviewed by: MARIANNE JANE REPASO Approved by: DR. EASTER F. OBLENA |
| --- | --- |