ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| January 2023 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - PDS Generator | Creating a page for generation of PDS | On progress | 01/16-30/2023 | 80 % |
| - PDS Generator presentation | Presentation to PIMD of what system is | Complete | 01/27/2023 | 100% |
| - Debugging of AIPLIRS | Testing and debugging AIPLIRS | On progress | 01/02-16/2023 | 80% |
| - Hosting of AIPLIRS | System aiplirs is uploaded on live | Complete | 01/30/2023 | 100% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

#### Recommendations

- Generation of MIC, FADIR, STR - Update and Add multiple species upon updating Diseases

| Prepared by: BAYOG, JUFREY NIÑO E. | Reviewed by: MARIANNE JANE REPASO Approved by: DR. EASTER F. OBLENA |
| --- | --- |