ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| August 2022 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - Daily Meeting for the comments | - Applying the changes | On progress | 08/01-15/2022 | 50 % |
| - POSMD account | - Changes based on the comments | On progress | 08/01-15/2022 | 80 % |
| - POSMS Account | - Changes based on the comments | On progress | 08/01-15/2022 | 70 % |
| - MIO Account | - Changes based on the comments | Completed | 08/01- 15/2022 | 100% |
| - ME Account | - Changes based on the comments | On progress | 08/01-15/2022 | 75% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

#### Additional Comments

- Edit Multiple species 1 and another species the same with add AM/ PM thick box - Printable MMIR - Disease alert

#### Recommendations

- Other column not filtering from code -> disease - Species must have select / deselect all function - Duplicated input multiple species - Gallery view for the documentary requirements

| Prepared by: BAYOG, JUFREY NIÑO E. Noted by: DR. JANUARY M. NONES | Reviewed by: MARIANNE JANE REPASO Approved by: DR. EASTER F. OBLENA |
| --- | --- |