ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| July 2022 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - Meeting with Process owner | - Discussion for the pages | Completed | 07/01/2022 | 100% |
| - Species must have select / deselect all function | - Added an option for the select and deselect selected data | Completed | 07/15-31/2022 | 100% |
| - Duplicated input multiple species | - Created a validation for the existing Diseases | Completed | 07/15-31/2022 | 100% |
| - Fields for validation (Username, LTO Number ) | - Created a validation for the existing username and LTO number | Completed | 07/15-31/2022 | 100% |
| - Add Diseases or Conditions | - Changing the header title for the diseases page | Completed | 07/15-31/2022 | 100% |
| - Diseases and Conditions | - Changing the header title for the sidebar | Completed | 07/15-31/2022 | 100% |
| - Question mark | - Remove question mark disease status and change the option yes or no to Notifiable / Not Notifiable. | Completed | 07/15-31/2022 | 100% |
| - Other column not filtering from code -> disease | - Added new column | Completed | 07/15-31/2022 | 100% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |

#### Additional Comments

- Gathering Data for the confirmation of the process owner - Checking the last website of AIPLIRS developed and at the same time checking the process flow of the system - Creating a Swimlane, Database Structure to be discussed and for Approval. - Creating a prototype for the debugging of database structure, swimlane created

#### Recommendations

| Prepared by: BAYOG, JUFREY NIÑO E. Noted by: DR. JANUARY M. NONES | Reviewed by: MARIANNE JANE REPASO Approved by: DR. EASTER F. OBLENA |
| --- | --- |

Login page

Daily Receiving Report

AIPLIRS Swimlane

AIPLIRS Database Structure

AIPLIRS SIPOC Diagram

| SUPPLIER | INPUT | PROCESS | OUTPUT | CUSTOMER |
| --- | --- | --- | --- | --- |
| Meat Establishment | Daily Receiving of Live Animals | Encoding of the number of heads, weight of the live animals received | No. of heads, weight of live animals | Meat Inspector Officer |
| Meat Inspector Officer | Antemortem Inspection data | Encoding for the Suspected / Rejected / Condemned Report | Antemortem Inspection Report / Food animals pass for Slaughter | Meat Inspector Officer |
| Meat Inspector Officer | Postmortem Inspection data | Encoding for the Carcass / Lungs / Liver / Heart / Intestines / Trimmings / Feet / Kidneys / Spleen Report | Postmortem Inspection Report | Meat Inspector Officer |
| Meat Inspector Officer | DMIR / MMIR | Submit Generate Report for DMIR / MMIR | DMIR / MMIR for approval | POSMS |
| POSMS | Validate DMIR / MMIR | Approve DMIR / MMIR Report, Inspected by Meat Inspector Officer | DMIR / MMIR Reports | POSMD |
| POSMD | Validate submitted report from the POSMS Regional Office | Approve DMIR / MMIR Report, Inspected by Meat Inspector Officer | Slaughter Reports | POSMD |