ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| September 2022 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - POSMD account | - Changes based on the comments (See attachment) | On progress | 09/16-27/2022 | 80 % |
| - POSMS Account | - Changes based on the comments (See attachment) | On progress | 09/16-27/2022 | 70 % |
| - MIO Account | - Changes based on the comments (See attachment) | Completed | 09/16-27/2022 | 100% |
| - ME Account | - Changes based on the comments (See attachment) | On progress | 09/16-27/2022 | 75% |
| - Meeting with the project manager, development team and process owner | - Updates and discussion for the preparation for the MSCW AIPLIRS Soft launch | On progress | September 27, 2022 | 75% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |
|  | March 2022 |
|  | April 2022 |
|  | June 2022 |

#### Recommendations

- Generation of MIC, FADIR, STR - Update and Add multiple species upon updating Diseases

| Prepared by: BAYOG, JUFREY NIÑO E. Approved by: DR. EASTER F. OBLENA | Reviewed by: MARIANNE JANE REPASO |
| --- | --- |