ACTION ITEMS STATUS REPORT

| Report Date | Project Name |
| --- | --- |
| March 2022 | Automated In-Plant Line Inspection Reporting System |

| Task, Actions Items, Milestones, Deliverables Overview |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task/Action Items / Milestones | Actions/ Solutions Performed | Status | Date Completed | % Complete |
| - Learning the process of POSMD of how operation works | - DAI documentation (AIPLIRS) - Daily Receiving , Weekly Report, monthly report - Analyzing data gathered to be familiarized (see attached image below) | On progress | 02/01/2022 - Present | 50 % |
| - Creating a page for the other function of AILPLIRS to be used | - Login page - POSMD, POSMS, RTD, MIO dashboard created ( see attached image below ) | On progress | 02/01/2022 - Present | 5% |
| - Database structure | - Gathering some Data for the database structure | On progress | 02/01/2022 - Present | 50% |
| - Process Analyzation | - Interviewing the end-user for the confirmation of the process | On progress | 02/01/2022 - Present | 65% |
| - Budgetary Requirements | - Discussion about the budgetary requirements with IT Unit / POSMD using FORM C | On progress | 02/01/2022 - Present | 50% |
| - Meeting with the Project Manager, Process Owner and System Development Team | - Discussion about the progress of AIPLIRS and talk about the process created in IT terms including Database Structure, Process flow manual, Swimlane, Work Breakdown Structure | Done | 02/24/2022 | 100% |
| - Approved proposal process | - Swimlane, Database Structure, Output needed to be generated by the system | On progress | 02/28/2022 | 20% |
| - Creating a Page Prototype for the debugging of Database structure to meet the system requirement | - Page Created for the Meat Establishment Daily Receiving - Page created for the Meat Inspector | On progress | 03/01/2022 - present | 50% |
| - Creating a SIPOC for the mapping of Manual Process | - Mapping the process flow from Meat Establishment to Meat Inspector Officer to POSMS to POSMD | For approval | March 7, 2022 | 50% |

| Version and Patch History |  |
| --- | --- |
| Versions | Patch Updates Release |
| January Changes and Updates | January 2022 |

#### Additional Comments

- Gathering Data for the confirmation of the process owner - Checking the last website of AIPLIRS developed and at the same time checking the process flow of the system - Creating a Swimlane, Database Structure to be discussed and for Approval. - Creating a prototype for the debugging of database structure, swimlane created

#### Recommendations

| Prepared by: BAYOG, JUFREY NIÑO E. Noted by: MARIANNE JANE REPASO | Reviewed by: JANUARY M. NONES Approved by: DR. EASTER F. OBLENA |
| --- | --- |

Login page

Daily Receiving Report

AIPLIRS Swimlane

AIPLIRS Database Structure

AIPLIRS SIPOC Diagram

| SUPPLIER | INPUT | PROCESS | OUTPUT | CUSTOMER |
| --- | --- | --- | --- | --- |
| Meat Establishment | Daily Receiving of Live Animals | Encoding of the number of heads, weight of the live animals received | No. of heads, weight of live animals | Meat Inspector Officer |
| Meat Inspector Officer | Antemortem Inspection data | Encoding for the Suspected / Rejected / Condemned Report | Antemortem Inspection Report / Food animals pass for Slaughter | Meat Inspector Officer |
| Meat Inspector Officer | Postmortem Inspection data | Encoding for the Carcass / Lungs / Liver / Heart / Intestines / Trimmings / Feet / Kidneys / Spleen Report | Postmortem Inspection Report | Meat Inspector Officer |
| Meat Inspector Officer | DMIR / MMIR | Submit Generate Report for DMIR / MMIR | DMIR / MMIR for approval | POSMS |
| POSMS | Validate DMIR / MMIR | Approve DMIR / MMIR Report, Inspected by Meat Inspector Officer | DMIR / MMIR Reports | POSMD |
| POSMD | Validate submitted report from the POSMS Regional Office | Approve DMIR / MMIR Report, Inspected by Meat Inspector Officer | Slaughter Reports | POSMD |